MOBILE OVERHAUL & WEB-PARITY PLAN

IndustryForms

Code-aware overhaul of the tradiee-mobile app

Keep everything that works — bring the web app's inbox, messaging & one-touch ETA to mobile

Built on the real stack: Expo SDK 56 · React Native · Supabase · PowerSync · Cloudflare R2 · Stripe Tap-to-Pay · LocationIQ

Aligned to the Growth-Engine sprint plan (Unified Inbox, channel-aware sends, Twilio-dark-safe)

Prepared for Josh, Grimstock  ·  9 July 2026  ·  supersedes the greenfield Tradar concept

# Contents

# 1. Executive summary

This supersedes the earlier greenfield concept. After reviewing the actual codebase, the reality is: tradiee-mobile is already a serious, offline-first field-service app, and the web app (tradiee-app) is far ahead of it — it already has a unified inbox, two-way SMS threads, enquiries, bookings, a customer portal and a channel-aware notification layer. The mobile app has none of that yet, by design: every Growth-Engine sprint explicitly says “do not touch the mobile app.” So this is not a rebuild — it is an enhancement and parity job.

Two things drive the overhaul, and both are exactly what you asked for. (1) A mobile Unified Inbox that mirrors the web /messages page — enquiries, website leads, booking requests and SMS threads in one place, answerable in one or two taps, with real-time push. (2) One-touch “On my way” with an auto-calculated ETA — a mobile-native feature that finally uses the GPS, LocationIQ geocoding, site coordinates and geofencing the app already ships.

The guiding rule throughout: keep the architecture and reuse the web APIs. The phone should consume /api/messages/*, /api/sms/send and /api/notify rather than re-implement business logic on-device, and it must honour the same channel-aware, Twilio-dark-safe contract as the web — SMS paths are built now but stay cleanly disabled until Twilio is enabled.

Delivery: this document is the plan (opusplan-style — review before build). It is paired with an updated interactive prototype (IndustryForms_Mobile_Prototype.html) in the app's real orange brand, showing the Inbox, enquiry reply, one-touch ETA and the redesigned job screen. On sign-off, section 13 is a file-by-file build plan and section 14 phases the work to slot in beside the web sprints.

# 2. What the mobile app already has (keep it)

A frank inventory so nothing good gets thrown away. All of this stays; most of it just gets re-skinned or surfaced better.

| Area | What exists today | Verdict |
| --- | --- | --- |
| Platform | Expo SDK 56, RN 0.85, expo-router (typed routes), EAS Update OTA, new-arch off. | KEEP |
| Offline-first | PowerSync mirrors ~20 tables to on-device SQLite; job screen reads via useQuery. | KEEP |
| Jobs | Deep job detail: status (custom company statuses), materials, photos→R2, notes, visits, timer, complete + customer signature sign-off, complete-&-invoice. | KEEP + redesign |
| Time & travel | Manual timer, sticky running badge across tabs, GPS geofence auto check-in (150 m), automatic speed-based travel logbook. | KEEP |
| Money | Quotes (optional customer-selectable sections), invoices incl. progress invoices, Stripe Tap-to-Pay. | KEEP |
| Data | Customers + sites (lat/lng, access notes), price list, projects/stages, todos, timesheets, job map. | KEEP |
| Forms | form_templates / form_submissions exist in the PowerSync schema — the app's namesake — but are not surfaced on the mobile job screen. | SURFACE |
| Enquiries | Supabase enquiries table + a manual “log enquiry” screen, buried under More; statuses new→contacted→quoted→won→lost. | PROMOTE |
| Push | expo-notifications; token saved to profiles.expo_push_token; a polled 14-day activity feed on Notifications. | UPGRADE |

# 3. The parity gap — web has it, mobile doesn't

The web app already ships the capabilities you want on the phone. The overhaul closes this gap by consuming the same endpoints, not rebuilding them.

| Capability | On web today | On mobile |
| --- | --- | --- |
| Unified inbox | /messages — conversations list + thread + triage, 15s poll, owner/admin. | MISSING → build (Hero 1) |
| Two-way SMS threads | customer_messages (mig 042) + /api/sms/send + /api/sms/inbound (Twilio, dark). | MISSING → build |
| Enquiries / web leads | enquiries + /api/site/lead capture, enquiry detail, convert to quote/job. | Log-only, buried, online-only |
| Booking requests | bookings + widget + deposits (Sprints C/D) land in the inbox. | Surface in inbox when live |
| Channel-aware notify | notify() + /api/notify picks email now, SMS when Twilio flips. | Reuse from device |
| One-touch ETA / on-my-way | Not on web either — but all inputs (site coords, SMS send) exist. | MISSING → build (Hero 2) |
| Customer portal | portal/[token] — customer-facing job/quote/tracking pages. | Reuse for ETA tracking link |

# 4. UX audit of the current mobile app

Specific, file-referenced findings. Severity by impact on the daily win-the-lead / do-the-job / get-paid loop.

| # | Finding | Evidence / file | Severity |
| --- | --- | --- | --- |
| 1 | No inbox or messaging on mobile; enquiries are a buried “log” screen | app/(tabs)/more.tsx → /enquiries; no /messages equivalent | HIGH |
| 2 | No “on my way” / ETA despite full location stack present | lib/location/tracking.ts has GPS+geofence; no send path | HIGH |
| 3 | Enquiries are online-only (not in PowerSync) — no offline, no push-first | lib/powersync/schema.ts omits enquiries/customer_messages | HIGH |
| 4 | “Convert to quote” drops the enquiry — routes to /quotes/new with no data | app/enquiries.tsx convertToQuote() | MED |
| 5 | Job screen is one long scroll; only the timer is a first-class action | app/jobs/[id].tsx — call/maps buried in meta rows | MED |
| 6 | Forms (the namesake) never appear on the mobile job screen | schema has form_templates/submissions; no job UI | MED |
| 7 | Notifications is a 14-day poll, not real-time actionable push | app/notifications.tsx polls Supabase | MED |
| 8 | Enquiries buried under More, not a bottom-tab destination | app/(tabs)/_layout.tsx tabs = Home/Jobs/Schedule/Quotes/More | MED |
| 9 | No status stepper — a job's lifecycle isn't visible at a glance | status shown only as a tappable badge | LOW |

# 5. Design principles & tokens

The app already has a consistent visual language (orange #F97316 on light grey). We formalise it into tokens and hold every screen to seven principles.

1.	One-thumb, on-site. Primary actions in the bottom thumb zone; ≥48dp targets; nothing critical near the top edge.

2.	Speed beats features. Every hero action ≤2 taps; defaults and templates over typing.

3.	Reuse the server, don't duplicate it. The phone calls the web APIs; business rules live in one place.

4.	Channel-aware & Twilio-dark-safe. SMS UI is built but disabled until Twilio is live; nothing SMS-related may hard-fail while dark.

5.	Offline-tolerant. Reads work offline via PowerSync; sends queue and reconcile — matching the existing timer/geofence patterns.

6.	Legible outdoors. 16–17px base, bold labels, high contrast; support Dynamic Type.

7.	Branded automatically. Company name and tech name merge into every outbound message; no hand-typed signatures.

### Design tokens (formalise what's already there)

| Token | Value | Use |
| --- | --- | --- |
| color.brand | #F97316 / #EA580C | Active tab, primary buttons, links (already the app's accent). |
| color.accent | #F97316 (ETA orange) | One-touch ETA / on-my-way — same family, reinforced by an icon. |
| color.success | #22C55E | Won / paid / running timer (already used). |
| color.info / warn / danger | #3B82F6 / #EAB308 / #EF4444 | Scheduled, on-hold, overdue/destructive (already used). |
| surface / ink | #FFFFFF / #F9FAFB / #111827 | Cards, background, text (already used). |
| radius / shadow | 14–16px / soft elevation-2 | Card system already in place — tokenise, don't change. |

Net: no rebrand. The palette and card system are good and consistent; we extract them into a tokens module so new screens (Inbox, ETA) match without copy-paste.

# 6. Navigation change

The single highest-leverage change: promote the inbox to a bottom tab. Enquiries are currently three taps deep under More. The app opens to Home; leads can go cold before they're seen.

| Today | Proposed |
| --- | --- |
| Home · Jobs · Schedule · Quotes · More Enquiries hidden in More → /enquiries. No messaging. | Home · Jobs · Inbox · Schedule · More Inbox is a first-class tab with an unread badge. Quotes moves into More and the New-Quote quick action (it's already admin-only). |

Implementation: edit BOTTOM_TABS in app/(tabs)/_layout.tsx (add inbox, drop quotes), add app/(tabs)/inbox.tsx. The existing pending-invitations badge pattern is reused for the unread count.

# 7. Hero 1 — Mobile Unified Inbox

Mirror the web /messages experience on the phone: one list of every inbound communication, answerable instantly. It consumes the web's existing endpoints so the two stay in lock-step.

### Data & endpoints (reuse — do not rebuild)

- GET /api/messages/conversations — unified feed (SMS threads + enquiries + web leads + bookings), already normalised server-side into ConversationSummary.

- GET /api/messages/thread — a selected thread; POST /api/messages/action — mark read/closed/spam, create/link customer, create quote/job.

- POST /api/sms/send — outbound reply, dark-aware: render a disabled “SMS not enabled — configure Twilio in Settings” state until live (same contract as the web thread component).

- Add enquiries and customer_messages to lib/powersync/schema.ts + sync-rules.yaml so the inbox reads offline; writes (reply, triage) go through the APIs online and reconcile.

### Real-time push (upgrade the poll)

- The web should call /api/notify → Expo push (token already on profiles.expo_push_token) on new inbound. Register notification categories/actions (Reply · Quote · Call) so a lead can be answered from the lock screen.

- Keep the Notifications activity feed as history; the Inbox tab becomes the live surface with an unread badge.

### Screen — Inbox

| Purpose | Answer “who is waiting on me?” — every enquiry, lead, booking and SMS in one list. |
| --- | --- |
| Elements | Tabs mirroring web (Open / Unread / Enquiries / Bookings / Unmatched / Closed); rows with avatar, name (or sender for unmatched), snippet, channel icon, status pill, unread dot; pull-to-refresh + 15s poll. |
| Primary action | Tap → thread / enquiry detail; 1-tap quick replies; Convert to quote/job (carrying the enquiry data — fixes finding #4). |

### Acceptance criteria

- A new enquiry/lead reaches the phone as an actionable push within seconds; a first reply is ≤2 taps.

- The mobile Inbox and web /messages show the same conversations for the same company (same endpoints).

- With Twilio dark, the reply box is disabled with the standard message and nothing throws.

- Convert-to-quote/job pre-fills the customer from the enquiry.

# 8. Hero 2 — One-touch “On my way” + ETA

A mobile-native feature that finally uses the location stack already in the app. From a job, a thread, or the schedule, one tap sends the customer a branded, ETA-accurate arrival message — no typing.

### How it works with what exists

1.	Read current GPS via expo-location (already permissioned for background tracking) and the job's site lat/lng from customer_sites.

2.	Compute a live drive-time ETA (LocationIQ Directions — the key is already configured as EXPO_PUBLIC_LOCATIONIQ_KEY; or a small /api/eta route if you prefer to keep the key server-side).

3.	Send a branded message through the channel-aware layer — ideally a new /api/sms/eta (sibling of the existing /api/sms/quote and /api/sms/invoice) that logs to customer_messages and uses notify() so it emails now and SMSes when Twilio flips.

4.	Optionally attach a live tracking link built on the existing portal/[token] surface; it auto-expires on arrival.

5.	Arrival is already detected — the geofence auto-check-in in lib/location/tracking.ts fires within 150 m. Hook it to flip the ETA state to “Arrived” and (optionally) auto-send an arrival message.

### Screen — On my way

| Purpose | Tell the customer you're coming, accurately and branded, in one tap. |
| --- | --- |
| Elements | Big ETA number + distance; route map; branded message preview (merge fields resolved); alternate chips (Running late / Arrived / Reschedule); dark-aware send. |
| Primary action | Send (1 tap) — with optional live-tracking link. |

### Acceptance criteria

- From the job screen, “On my way” sends a correctly-branded, ETA-accurate message in one tap (email now; SMS when Twilio live).

- Arrival flips state automatically via the existing geofence; the event is logged on the job/thread.

- With Twilio dark, ETA still sends via the live channel (email/portal) and never hard-fails.

# 9. Job screen redesign

Keep every capability in app/jobs/[id].tsx (timer, materials, photos, notes, signature sign-off, complete-&-invoice, Tap-to-Pay). Change the layout so the on-site actions are reachable one-handed.

- Add a horizontal quick-action row under the header: On my way · Navigate · Call · Message · Start timer · Add photo · Forms. (Call/Navigate exist but are buried in meta rows; Message/On-my-way/Forms are new.)

- Add a status stepper driven by the company's custom job statuses (lib/job-statuses.ts) so lifecycle is visible at a glance — replaces the lone tappable badge.

- Surface Forms (the namesake): list form_templates for the company and any form_submissions on the job; fill/submit on-site. This is the biggest missing piece of the app's own identity on mobile.

- Keep the fixed bottom timer button; fold Tap to Pay (already at /pay-now) into the money section for on-site card payments.

Nothing is removed — the long scroll gains a compact action bar and a stepper, and Forms finally appears.

# 10. Architecture & integration rules (must-follow)

These keep the mobile changes consistent with the web app and its sprint contract. Breaking them is how the two apps drift apart.

- Reuse web APIs; don't duplicate logic on device. Inbox, SMS, ETA and invoicing all call existing routes.

- Channel-aware, Twilio-dark-safe. Every send goes through the notify/SMS layer that no-ops cleanly while dark; SMS UI shows the disabled state.

- Session client, never the service client, from the phone. All calls run under the user's Supabase session (RLS-scoped), matching the web rule.

- Idempotent writes. Reuse the timer/geofence reconciliation pattern already in the codebase for any queued mobile write.

- PowerSync additions are additive. Add tables to schema.ts and sync-rules.yaml together; respect the mig-047 columns (read_at, status, source).

- Respect roles. Inbox/messaging is owner/admin on web; mirror that gating on mobile (staff already hidden from Quotes).

# 11. Data & sync changes

| Change | Detail |
| --- | --- |
| Add enquiries to PowerSync | New table in lib/powersync/schema.ts + sync-rules.yaml (company-scoped) so the Inbox reads offline. |
| Add customer_messages | Same, incl. mig-047 columns read_at / assigned_to / status / source; drives threads offline-read. |
| Bookings (later) | Add when Sprint D lands so booking requests surface in the mobile Inbox. |
| ETA/arrival logging | Reuse customer_messages / communications for the sent ETA + geofenced arrival; no new mobile-only table needed. |
| Push token | Already stored (profiles.expo_push_token) — ensure web /api/notify targets it for inbound events. |

# 12. Screens in the prototype

The companion prototype (IndustryForms_Mobile_Prototype.html) demonstrates, in the real orange brand:

- Inbox (tabbed feed) → enquiry detail with 1-tap quick replies → SMS thread (dark-aware reply box).

- One-touch “On my way” with live ETA and branded preview.

- Redesigned job screen: quick-action row, status stepper, Forms section, timer, Tap-to-Pay.

- Push notification with inline Reply / Quote / Call actions.

# 13. File-by-file build plan (mobile)

Concrete edits, grouped by hero. Each is small and testable.

| File | Change |
| --- | --- |
| app/(tabs)/_layout.tsx | Tabs → Home/Jobs/Inbox/Schedule/More; add unread badge on Inbox. |
| app/(tabs)/inbox.tsx (new) | Unified feed; tabs Open/Unread/Enquiries/Bookings/Unmatched/Closed; 15s poll; consumes /api/messages/conversations. |
| app/messages/[key].tsx (new) | Thread view; SMS bubbles + dark-aware reply via /api/sms/send; quick replies; Convert to quote/job. |
| app/enquiries.tsx | Fix convertToQuote to pass customer/enquiry; fold into Inbox as the Enquiries tab. |
| lib/powersync/schema.ts + sync-rules.yaml | Add enquiries, customer_messages (mig-047 cols); bookings later. |
| lib/notify.ts (new) | Thin client wrapper over /api/notify + /api/sms/* ; channel-aware, dark-safe. |
| app/on-my-way.tsx (new) | ETA screen; expo-location + LocationIQ; send via /api/sms/eta. |
| app/api (web) /api/sms/eta (new, web) | Sibling of /api/sms/quote; templated ETA body; logs to customer_messages via notify(). |
| lib/location/tracking.ts | On geofence check-in, flip active ETA → Arrived + optional arrival message. |
| app/jobs/[id].tsx | Quick-action row + status stepper + Forms section; keep all existing logic. |
| lib/theme.ts (new) | Extract color/radius/shadow tokens used across new + existing screens. |
| app/notifications.tsx | Register push categories (Reply/Quote/Call); keep feed as history. |

# 14. Phased roadmap

Sequenced so the two hero flows ship first and each phase is shippable. Runs beside the web Growth-Engine sprints without touching them until Inbox is proven.

| Phase | Scope | Depends on | Size |
| --- | --- | --- | --- |
| M0 · Foundation | lib/theme tokens; add enquiries + customer_messages to PowerSync; Inbox tab shell. | web mig 047 (done) | S |
| M1 · Inbox + push | Consume /api/messages/*; thread; quick replies; actionable push via /api/notify. | web Sprint A | M |
| M2 · On my way / ETA | on-my-way screen; /api/sms/eta; geofence→Arrived; live tracking link. | LocationIQ (live) | M |
| M3 · Job screen + Forms | Quick-action row, status stepper, surface form_templates/submissions. | none | M |
| M4 · Parity surfacing | Bookings in Inbox; reports snapshot on Home; portal tracking polish. | web Sprints C/D | M |
| M5 · Polish | Dynamic Type, haptics, empty states, accessibility pass, Twilio go-live QA. | Twilio flip | S |

Recommendation: build M0–M1 and pilot the Inbox with your own crew before M2. It's the change that most directly answers “receive enquiries and respond instantly,” and it rides entirely on endpoints that already exist.

# 15. Success metrics

| Metric | Target | Source |
| --- | --- | --- |
| Time to first response (enquiry→reply) | Median < 60 sec | customer_messages / enquiries timestamps |
| % enquiries replied within 5 min | > 80% | same |
| Notification → reply taps | ≤ 2 | instrumented in app |
| ‘On my way’ sent per on-site job | > 60% adoption | /api/sms/eta logs |
| Forms submitted on mobile | trend up from ~0 | form_submissions.source |
| Enquiry → job conversion | trend up | enquiries.status → jobs |

# 16. Risks & open decisions

- Twilio is dark. ETA and replies must send by email/portal now and flip to SMS on go-live with no code change — reuse the web's notify() contract.

- Background location battery. ETA reuses existing tracking; don't add a second location subscription — piggyback the running task.

- Offline writes. Replies/triage are online-only v1 (queued with clear pending state); don't attempt offline SMS.

- iOS notification actions. Lock-screen Reply needs a notification category + a background handler; scope in M1.

- Decide: ETA routing via LocationIQ on-device vs a server /api/eta (keeps the key off the client). Recommend server route.

- Decide: live-tracking link scope/expiry on the portal (privacy — expire on arrival).

# 17. Handover

- This plan (inventory, parity gap, audit, principles/tokens, nav, two hero flows, job redesign, architecture rules, data/sync, file-by-file plan, roadmap, metrics, risks).

- The updated prototype IndustryForms_Mobile_Prototype.html in the app's real brand.

- On sign-off, section 13 + 14 become the build backlog; M0–M1 can start immediately since they ride existing web endpoints.

Plan-first (opusplan): review and adjust this before any code is written. Nothing in tradiee-mobile or the web sprints changes until you approve the phases.